## Slide 1: Final Project Agile Presentation
Jonathan Thomas
CS-250

## Slide 2: The Scrum-agile Team
The Scrum-agile Team is comprised of three, well-defined roles:(Cobb, 2015)
Product Owner
Scrum Master
Development Team

## Slide 3: Product Owner
The only person responsible for managing the Product Backlog (Cobb, 2015)
  The Product Backlog is a list of work to be done on the product organized by priority or importance.
Helps translate client requirements into technical, implementable features via User Stories.
Ensures that the Development Team properly understands items in the Product Backlog. (Cobb, 2015)
Serves as the primary contact point between the Development Team and the client.

## Slide 4: Scrum Master
The Scrum expert of the team who ensures that Scrum practices and rules are followed. (Cobb, 2015)
Facilitator of Scrum Events
  Daily Scrums, Sprints, and Retrospectives
Removes distractions and obstacles that may impede the Development Team’s progress.
Coaches organization members outside of the Scrum Team on the implementation of Scrum within the organization. (Cobb, 2015)
Helps the Development Team self-organize. (Cobb, 2015)

## Slide 5: Development Team
The only role that can be comprised of more than one person per team.
Self-organizing and the only role that determines how to turn Product Backlog items into releasable functionality. (Cobb, 2015)
All team members given the title of Developer, regardless of the type of development work being done by each member (coding, test-writing). (Cobb, 2015)
Individuals on the Development Team may be specialized in certain areas of development, but accountability lies on the Development Team as a whole. (Cobb, 2015)

## Slide 6: Phases of the SDLC with Agile
After initial meeting(s) with the client, the Product Owner creates the Product Backlog.
The Scrum Master calls a Sprint Planning Meeting to discuss the upcoming project with the Product Owner and the Development Team.
  During this step, the Development Team is brought up to speed on the “big picture” of the project and what will be done during the project.
The Sprint
  A 1–4 week period in which the Development Team produces an MVP (minimum-viable product) or a functional yet incomplete version of the final product.
  Daily standup meetings or Daily Scrums are held at the start of every work-day for the Scrum Master and Development Team to discuss progress and impediments to progress.
  Sprint Retrospective meetings held at the end of every Sprint for the Scrum-agile Team to discuss what is left to do, what went right/wrong with the previous Sprint, and to plan for the next Sprint.
Product Delivery
(Cobb, 2015)

## Slide 7: What about Waterfall?
The Waterfall model is far more rigid than the Scrum-agile methodology as events happen in order with little to no room for requirements to be adjusted.
In order, the steps of Waterfall are:
  Determine system requirements
  Determine software requirements
  Analysis of requirements
  Program design
  Coding
  Testing
  Operations
  (Cobb, 2015)
Scrum-agile embraces failure and allows for adjustments to prevent further failure while Waterfall embraces lengthy and detailed planning periods with the intention of creating a successful product the first time.

## Slide 8: Waterfall or Agile?
When considering which approach would best fit a particular project, the primary consideration for me is the size of the project.
If the project is very basic or limited in scope, Waterfall may be the better approach as the chance of failure can be lower.
Additionally, Waterfall may be the better approach for a project that does not require multiple iterations to produce a deliverable product.
For a project that is more feature-rich or more complex in its scope, I would choose the Scrum-agile approach as it allows for the production of multiple deliverables with each deliverable implementing more features of the final product.
Scrum-agile is especially useful for projects in which incremental development would be beneficial.

## Slide 9: Sources Cited
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.